**CS 346: Daily Standup**

Team #: \_\_\_205\_\_\_ Date: \_\_\_Feb 15\_\_

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Yihui | Implemented shapes: rectangle and circle. Implemented dragging behaviour for shapes. Reworked toolbar. | Refactor toolbar menu, explore erasers, textbox | Unable to resize objects |
| Edward | Basic Drawing Feature, Resizing Strokes, Cursor Feature | Shape Resizing, Refactoring | Path drawn is not shown in the drawing process. Path/Shape will go out of bound |
|  |  |  |  |
|  |  |  |  |

# Outstanding

Do we need help with anything?

* Our path or shapes will go out of bound and effect the menus

# Decisions

Is there anything else we should capture from this meeting?

* Who ever implemented the feature will go solve the boundary issue