**CS 346: Meeting MinutesLine Line**

Date: \_\_\_\_\_\_Feb 8\_\_\_\_\_\_\_\_\_ Team: \_\_\_205\_\_

Present: Edward, Wendy, Yuki, Yihui

Line LineAbsent: N/A

# Agenda

* Determine Tasks for Sprint 1, assign to team mates
* Discuss if there is blocking issue
* Determine main focus of this sprint and what we should accomplish

# Notes

* Blocking Issue: Window
* Blocking Issue: Menu (else no implementation)
* Provide a basic drawing app after this sprint, s.t. we can move on

# Decisions and Actions

* Edward will first try complete window blocking issue today
* Create 2 sub tasks for menu: top menu and side menu
* Wendy and Edward will work on top menu
* Yuki and Yuhui will work on side menu
* If any team finishes first, help the other