**CS 346: Daily Standup**

Team #: \_\_205\_\_\_\_\_\_ Date: \_Mar 3, 2023\_

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Yuki | Explored databases | Rework eraser | Database to store objects on the cloud may be a lot of manual work |
| Yihui | Explored serialization | Try the Jackson Library for serializing | Shapes does not have a default serializer, find another way to convert shapes into string |
| Wendy | Explored serialization | Try serializing using a wrapper class for shapes | Shapes does not have a default serializer, find another way to convert shapes into string |
| Edward | Explored databases | Set up database for users | Server side build.gradle & settings.gradle |

# Outstanding

Do we need help with anything?

We will have a midterm on Wednesday, all team members agree to move the next meeting to next Thursday.

# Decisions

Is there anything else we should capture from this meeting?

Edward will work alone on setting up the users database, Yuki will return to fix the eraser issue from last sprint.

Wendy and Yihui will try to serialize shapes using two different approaches