**CS 346: Daily Standup**

Team #: \_\_\_205\_\_\_ Date: March 9, 2023 (Thurs)

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Wendy | Pair programmed with Yihui on serialization, rectangle serializer | Add save and reload from json file to Top Menu, try to implement save and restore window size | Unable to pass window size |
| Edward | Connection to the Database Complete. Halfway done through the basic User Account Creation/Deletion | Finishing the users table and queries. As well as basic testing method. | Gradle ruins input. Connection between backend and frontend |
| Yuki |  |  |  |
| Yihui | Pair programmed with Wendy on serialization, rectangle serializer | Refactor serializer to loop through objects canvas, create serializer for other shapes | Unable to find type of object |

# Outstanding

Do we need help with anything?

Edward need the JSONs and refactoring ready for him to start the object database.

# Decisions

Is there anything else we should capture from this meeting?

Yihui will use a wrapper to specify the type of object when saving.

Edward need the JSONs and refactoring ready for him to start the object database.