**CS 346: Daily Standup**

Team #: \_\_205\_\_\_\_\_\_ Date: \_Mar 17, 2023\_

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Yuki | The object eraser for path and shape, adjust the eraser to be able to erase shapes with the new drag and resize function. | Auto-sync function when a file is being opened by different users. | How to achieve auto-sync (POST/PUT request or store & retrieve from a json file associated with each fileId) |
| Yihui | New drag and resize functions for shapes, set up basic spring boot local server on http://8080 | Try to deploy the server onto AWS | Shape change colors/border |
| Wendy | Save and restore pen color and width, create login page UI | Save and restore textbox | pen path shifts slightly to the left when restored |
| Edward | New Textbox design, styling, resizing | Delete TextBox and remote DB | Setting Up AWS |

# Outstanding

Do we need help with anything?

# Decisions

Is there anything else we should capture from this meeting?

Edward and Wendy are going to work on database setup and user login. Yuki and Yihui and going to work on server setup and multi user display.