**CS 346: Daily Standup**

Team #: \_\_205\_\_\_\_\_\_ Date: \_Mar 22, 2023\_

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Yuki | Completed the auto-sync functionalities for object eraser and shape. Set up the Tomcat server to deploy the war file of the application to the remote server. | Working on the auto-sync functionality for textbox. Trying to generate the war file from spring boot application. | The textbox is hard to tune in the frequency of auto-save and auto-load. In addition, the serializability on pen has a small bug. |
| Yihui | Tried to package and deploy local server onto amazon EC2 | Continue setting up web server on amazon EC2 instance | Unable to deploy local server to amazon EC2 |
| Wendy | Save and restore textbox, create AWS database | Save and restore pen style, try to solve path shifting to the left when restored issue | Restored textbox can’t be deleted using the delete button |
| Edward | Recreate AWS DB, backend connection | Backend Coroutine for User | Dependency is torturing me |

# Outstanding

Do we need help with anything?

We need help getting our local server onto aws. Jeff has no experience with it ☹

# Decisions

Is there anything else we should capture from this meeting?

Deploying the webserver online is taking more time than expected, Yihui will continue working on it.