**CS 346: Daily Standup**

Team #: \_\_205\_\_\_\_\_\_ Date: \_Mar 31, 2023\_

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Yuki | * Support synchronization for everything, fixed refresh rate * Fix theme changes | * Refactor code * Add shared model layer | Textbox cannot be saved after loaded, hence impact the synchronization functionality |
| Yihui | set up shape pop-up menu to support changing fill colour and border colour/width. | Set up web server, fix circle unable to shrink size bug | EC2 instance tomcat unable to run war file. Need another approach. |
| Wendy | Move account features(login, sign up, change password) to login menu | Fix pen serializer issues: shifting when reloaded and second save not working.  Fix textbox serializer issue: restored textbox can’t be deleted | Restored textbox can’t be deleted, looking for solution |
| Edward |  |  |  |

# Outstanding

Do we need help with anything?

Discuss about web server approach.

# Decisions

Is there anything else we should capture from this meeting?

Set up remote webserver on aws instance by running application.