**CS 346: Daily Standup**

Team #: \_\_205\_\_\_\_\_\_ Date: April 5, 2023\_

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Yuki | * Refactored code to adapt to a clear structure * Added shared model layer * Added save functionality for textbox after loaded * Removed debug from codebase | * Add support for object eraser for new shape triangle * Fix the glitch of no new line for textbox’s text when loaded | * Need to understand the serializer for text’s transformation for textbox |
| Yihui | Fixed small bugs on shapes and serializer, fix cursor appearance on pen.  Set up server to run application anywhere using HTTP | Create hotkeys for editing functions and tools. Set up triangle drag and resize. | Server not secure using HTTP |
| Wendy | Fix restored textbox can’t be deleted  Save and restore window size and location locally | Export to png and pdf, set up triangle shape | Bug with exporting to pdf, researching for solution |
| Edward | Finish JSON parser issue, give support to multiple whiteboards. | Add FrontEnd and BackEnd Unit Tests | Minor Difference between local synchronization and remote. Probably issue on my end. |

# Outstanding

Do we need help with anything?

# Decisions

Is there anything else we should capture from this meeting?

Yihui will eave server as it is (use HTTP), and move onto hotkeys.

Edward will try to make unit tests and find issue on remote synchronization. If there’s time, do css.